# Hybrid Cloud Network Project

# Week 1 Status Report

## Overall Status

✔ Project is on track
✔ Week 1 basic routing setup completed
✔ GNS3 topology configured
✔ Docker and VirtualBox VM setup completed
✔ StrongSwan VPN basic configuration done

## Team Members & Roles

| Team Member | Role | Tasks Assigned |
| --- | --- | --- |
| Muhammad Hassan Ijaz | Project Lead / Network Architect | ✔ Cisco Router configuration ✔ Switch configuration ✔ IP addressing ✔ Routing table setup ✔ Topology diagram creation |
| Muhammad Taufeeq Majeed | Security & Cloud Engineer | ✔ StrongSwan Gateway setup ✔ Cloud Server Docker container configuration ✔ VPN tunnel testing ✔ Connectivity verification ✔ Documentation of Docker configs |

## Executive Summary

In Week 1, we successfully set up the basic hybrid cloud topology using GNS3 and VirtualBox. The on-premise network includes a Cisco router and Ubuntu server. The cloud side uses Docker containers with StrongSwan configured for IPsec VPN. All devices are connected and basic routing is verified via ping commands.

## Week 1 Deliverables Status

| Deliverable | Status | Notes |
| --- | --- | --- |
| Team Charter | ✔ Completed | Defined roles and responsibilities |
| Topology Diagram | ✔ Completed | GNS3 topology verified |
| IP Addressing Plan | ✔ Completed | All IPs configured according to design |
| GitHub Repository Setup | ✔ Completed | Folder structure and README.md prepared |
| Resource Report | ✔ Completed | Hardware and software resources documented |
| Risk Assessment Matrix | ✔ Completed | 5 main risks identified and mitigated |
| Week 1 Status Report | ✔ Completed | Documentation for current week |

## Technical Design Summary

The hybrid cloud system includes an on-premise network (172.16.1.0/24) with a Cisco Router and Ubuntu-OnPrem Server, a Cloud network (10.0.0.0/24) with a Cloud Server Docker Guest, and StrongSwan Gateway as the IPsec VPN endpoint. Switches SW1-OnPrem-LAN, SW2-VPNTransit, and SW3-Cloud-LAN manage LAN traffic. Routing tables and IP addressing are configured to ensure seamless connectivity.

## Risk Register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| GNS3 VM not starting | High | Restart VM and verify network settings |
| Docker container conflicts | High | Remove old containers and commit working images |
| StrongSwan VPN not responding | Medium | Check IPsec configuration and container logs |
| IP address misconfiguration | Medium | Verify all interface IPs and routing tables |
| Team availability | Low | Schedule meetings and share responsibilities |

## Team Meetings & Communication

✔ Daily briefings conducted via Zoom
✔ Slack used for file sharing and communication
✔ Decisions on IP addressing and topology finalized collaboratively

## Next Week Plan

Week 2 will focus on advanced VPN configuration, testing end-to-end encryption, configuring ACLs for security, and preparing documentation for Week 2 deliverables.